| Team Name: sdmay24-37  Team Members: Theodore Burnick, Ben Mullin, Jack Cassidy, Bradley McClellan, Julia Kroeper, Ian Bixler  Report Period: Aug 28-Sept 17  **Summary of Progress in this Period**  We have met with our ‘client’, Dr. Randall Geiger, and have worked out an initial project scope. We have also set up weekly team meetings for Mondays 1-2 P.M.  **Pending Issues**  We are planning to flesh out our current project idea and report to Dr. Geiger. We are also hoping to get into contact with our advisor about buying a Vacuum tube for testing.  **Plans for Upcoming Reporting Period**  Begin weekly group planning meetings, and begin to draft up basic design ideas. Plan a second meeting with client for full group design discussion. |
| --- |
|  |